OFISA

Modernization GEFI

Report Basic Analysis

Trivadis AG

Perry Pakull

Principal Consultant

perry.pakull@trivadis.com

+41 79 264 88 37

Document Version 1.0

©2014 Trivadis AG

Document Information

| Document | OFISA Modernization GEFI Report Basic Analysis |
| --- | --- |
| Document Class | Confidential |
| Author | Perry Pakull |
| Status | Work in Progress |
| Last Change | 19.02.2014 |
| Document Name | OFISA GEFI Basic Analysis.docx |

Change History

| Version | Who | Date | Comment |
| --- | --- | --- | --- |
| 0.5 | Perry Pakull | 05.02.2014 | Initial Version including results from questionnaire and analysis report |
| 0.6 | Perry Pakull | 11.02.2014 | Complexity results and License information added |
| 1.0 | Perry Pakull | 18.02.2014 | Final estimations added |

Table of Contents

Document Information	2

Change History	2

Table of Contents	3

Table of Figures	6

1	Introduction	7

1.1	Motivation	7

1.2	Goals	7

2	Workshop Results	8

2.1	Customer Information	8

2.2	Application Development	8

2.2.1	General information	8

2.2.2	Oracle products used in the application	8

2.2.3	Other software products used in the application	8

2.2.4	Technical documentation	8

2.2.5	Number of application modules	9

2.2.6	Software engineering environment	9

2.2.7	Business process for the application	9

2.2.8	Development Guidelines	9

2.3	Modernization Intention	10

2.3.1	What are the reasons for the modernization intention?	10

2.3.2	Understanding of the modernization intention	10

2.4	Modernization Planning	10

2.4.1	Modernization Timelines and Budget	10

2.4.2	Modernization Timelines	10

2.4.3	Modernization Strategy	10

2.4.4	Modernization Rollout	10

2.4.5	New Requirements	11

2.4.6	Dependencies to other Systems	11

2.5	Target Platform	11

2.5.1	Technology of the target platform	11

2.5.2	Operating System for the target platform	11

2.5.3	Reasons for the selected technology and target platform	11

2.5.4	Resources available for the selected technology and target platform	11

2.5.5	Training needed	11

2.6	General technical Information	12

2.6.1	Integration with local hardware	12

2.6.2	Infrastructure of Client Computer	12

2.6.3	Infrastructure of Servers	12

2.6.4	Infrastructure of Development Computers	12

2.6.5	Database Version	12

2.6.6	Application Server Version	13

2.7	Technical information Oracle Forms	13

2.7.1	Forms Version	13

2.7.2	Icons	13

2.7.3	Color Palettes	13

2.7.4	Coordinate System	13

2.7.5	Window and Canvas Sizing	13

2.7.6	Menu Control	13

2.7.7	Access of Client File System	13

2.7.8	Integration with Microsoft Products	14

2.7.9	PL/SQL Libraries	14

2.7.10	Data Blocks DML Data Target Type	14

2.7.11	Business Logic	14

2.7.12	Multi Language Support	14

2.8	Technical information Oracle Reports	14

2.8.1	Version	14

2.8.2	Reports calling method	14

2.8.3	Reports Format	14

2.8.4	Data Sources	15

2.8.5	Fonts	15

2.8.6	Print Preview	15

2.8.7	Output Formats	15

2.8.8	Libraries and Images	15

2.8.9	SRW Package	15

3	Technical Analysis	16

3.1	Approach to determine the technical Complexity	16

3.2	Assessment of the technical Complexity	16

3.3	Complexity of the Application GEFI	17

3.3.1	Entire Application Complexity	17

3.3.2	Application Complexity Distribution	18

3.3.3	Application Complexity Code Documentation	18

3.3.4	Application Complexity Database Access	18

3.3.5	Application Complexity Data Blocks	19

3.3.6	Application Complexity Criteria and Weighting	19

3.4	Forms Upgrade Issues	20

3.4.1	Obsolete Built-Ins	20

3.4.2	Obsolete Triggers	20

3.4.3	Triggers with Restricted Usage	20

3.4.4	Obsolete Item Types	20

3.5	Analysis Report	21

3.6	Removed Components	21

3.6.1	Oracle Terminal	21

4	Effort Estimation	22

4.1	Correction of Upgrade Issues	22

5	Infrastructure	23

5.1	Intranet Architecture	23

5.2	High Availability	23

5.3	Forms Server Architecture	24

5.4	Server Configuration	24

5.5	Memory Estimation	24

5.6	Network Bandwidth	25

6	Licensing	26

6.1	Contact	26

6.2	Development Environment Licenses	26

6.3	Test Environment Licenses	26

6.4	Production Environment Licenses	26

6.4.1	Named User Plus License Conditions	27

6.4.2	Processor License Conditions	27

6.5	Example Calculation	27

6.5.1	Application Server Production Environment	27

6.5.2	Development	27

6.6	Additional Notes	27

7	Next Steps	29

8	Addendum	30

8.1	Short Terms	30

8.2	Oracle Documents and References	30

Table of Figures

Figure 1 Application Complexity	17

Figure 2 Application Complexity Distribution	18

Figure 3 Application Complexity Code Documentation	18

Figure 4 Overall Application Complexity	18

Figure 5 Application Data Blocks	19

Figure 6 Application Complexity Criteria and Weighting	19

Figure 7 Simple Intranet Architecture	23

Figure 8 Forms 11g Architecture and technical Components	24

# Introduction

This document summarizes the results and recommendations of the Forms Basic Analysis workshop on the OFISA Forms 6i application GEFI. The workshop has been performed at OFISA Informatique SA on 04.02.2014 and 05.02.2014.

## Motivation

The application GEFI is based on Forms and Reports 6i and used by 80 customers. OFISA wants to finalize the support for this version until 2018. In order to keep the customers OFISA needs to support their technical requirements.

The overall modernization strategy has been made by OFISA before this workshop. OFISA already created an alternative application based on Microsoft technologies. Some customers should migrate from the Forms and Reports based GEFI application to the new Microsoft based application. For the remaining customers an upgraded version based on the actual Forms and Reports version should be built.

## Goals

The goals of the Forms Basic Analysis workshop are:

find existing upgrade issues in the application

estimate the development effort for the upgrade

define a basic infrastructure setup for the new version

estimate upcoming license costs

# Workshop Results

## Customer Information

| Name | OFISA Informatique SA |
| --- | --- |
| Contact (Name) | Stefan Mittermayr |
| Contact (Level) | Responsable opérationnel |
| Date | 04.-05.02.2014 |
| Reason | Forms Basic Analysis |

## Application Development

### General information

| Name of the application | GEFI |
| --- | --- |
| Function of the application | Financial Accounting Public Accounting Estate Accounting Township Accounting |
| When does the development start? | 1988 (SQL*Forms 2) |
| Is the application business critical? | Yes (for the customers of OFISA) |
| Number of registered users | < 100 |
| Number of concurrent users | < 100 |
| Which user groups/stakeholders exist? | Financial Accounting Public Accounting Estate Accounting Township Accounting |
| Is documentation available? | Online User´s Guide (HTML) |

The GEFI application is a product which is developed and distributed by OFISA.

### Oracle products used in the application

Oracle Database Standard Edition

Oracle Forms

Oracle Reports

### Other software products used in the application

Microsoft Office Word, Excel

Microsoft Visual Basic

### Technical documentation

| Does an actual technical documentation exist? | No |
| --- | --- |
| Does an actual user´s guide exist? | Yes |
| Does the application provide a help function? | Yes |

### Number of application modules

| Forms modules (FMB) | 511 |
| --- | --- |
| PL/SQL Libraries (PLL) | 40 |
| Object Libraries (OLB) | 8 |
| Menu modules (MMB) | 4 |
| Reports modules (RDF) | 277 |
| Graphics modules (OGD) | 0 |
| Windows Libraries (DLL) | 20 |
| Icons (ICO) | 104 |
| Images with different formats | 225 |
| Visual Basic Files (EXE) | 2 |
| Help HTML Files | many |
| Windows Registry Files (REG) | 6 |
| Resource Files (RES) | 286 |

### Software engineering environment

Which environments and systems are used for the application?

| Which environments exist? | Development, Test |
| --- | --- |
| Is the build and deployment process defined? | Yes |
| How is the responsibility organized? | One person |
| Is version control used? | No |
| Is there a change management system for issue tracking? | No |

### Business process for the application

| Is there a business process in the application? | No |
| --- | --- |
| Should the modernization project create a business process? | No |

### Development Guidelines

| Design/Architecture | Yes |
| --- | --- |
| Law | No |
| Data privacy | No |
| Usability | No |
| Ergonomics | No |
| Coding guidelines | Yes |
| Established process for guidelines | Templates for Forms and report modules |

## Modernization Intention

### What are the reasons for the modernization intention?

| Technical reasons | Yes |
| --- | --- |
| New requirements | No |
| Availability of resources | No |
| Political reasons | No |
| Missing Oracle support | No |
| Other reasons | OFISA wants to finalize the support for this version of the application |

### Understanding of the modernization intention

| What is the developer´s opinion about this project? | No major change for the developers. Forms, Reports, SQL and PL/SQL development remains unchanged. New infrastructure based on application server is the challenge. |
| --- | --- |
| What is the customer´s opinion about this project? |  |

## Modernization Planning

### Modernization Timelines and Budget

| Is a detailed analysis of the migration effort needed? | Yes |
| --- | --- |
| Is a budget for the modernization costs available? | No |
| Are there timelines for the modernization? | Yes |

### Modernization Timelines

Start the modernization in 2014 with a technical analysis to find out the upgrade issues and the needed effort for the new version

Support for the existing Forms 6i solution should end in 2018

### Modernization Strategy

OFISA supports 80 customers using the application today

Alternative solution covering Township Accounting and Public Accounting based on SQL Server and Microsoft .NET technologies is available

Switch 60 customers to the new application based on Microsoft technologies

Create an upgraded version based on the actual Oracle Forms and Reports software without functional changes (technical 1:1 upgrade)

Switch 20 customers to the new Oracle version

OFISA itself needs parallel development

### Modernization Rollout

Customers get the complete new version

Customers should be able to run the old 6i version and the new 11g version using a single source of data

### New Requirements

Support for QR Codes is needed

### Dependencies to other Systems

Document Management System based on Lotus Notes, interface implemented with Visual Basic

Export and Import of plain text data using TEXT_IO

## Target Platform

### Technology of the target platform

| Same technology for all applications | Yes |
| --- | --- |
| Actual Forms/Reports version | Yes |
| Integration with other technologies | No |
| Oracle ADF | No |
| Open Source Java (WebUI/RIA, RichClient) | No |
| Microsoft .NET (WebUI/RIA, RichClient) | No |

### Operating System for the target platform

| Operating System Client | Windows XP, Windows 7 64 |
| --- | --- |
| Operating System Application Server | Windows Server |
| Operating System Database | Windows Server |
| Is this certified? | Yes |

### Reasons for the selected technology and target platform

Know-how of employees

### Resources available for the selected technology and target platform

| Developer | 10-15 |
| --- | --- |
| Database Administrator | 1-2 |
| Application Server Administrator | 0 |
| Infrastructure and Hardware Administrator | 4-5 |

### Training needed

| Development | No |
| --- | --- |
| Administration | Yes |

## General technical Information

### Integration with local hardware

| Printer | No |
| --- | --- |
| Barcode Scanner | ? |
| Special Fonts | No |
| Other technical equipment | No |

### Infrastructure of Client Computer

Each customer has its own infrastructure

OFISA does not force or restrict their customers to use a specified infrastructure or specified software versions for the client computers

### Infrastructure of Servers

Each customer has its own infrastructure

OFISA does not force or restrict their customers to use a specified infrastructure or specified software versions for the servers

### Infrastructure of Development Computers

| CPU |  |
| --- | --- |
| Memory |  |
| Forms/Reports Builder installed | Yes |
| Graphics installed |  |
| Designer installed | No |
| SQL and PL/SQL Tools installed |  |
| Other Software used for development |  |
| Upgrade possible? |  |
| Privileges of developers |  |

### Database Version

| Version | 11g R2 |
| --- | --- |
| Edition | Standard |
| Migration of database involved? | No |
| Certified for the new infrastructure? | Yes |
| Which constraints exist if a migration is needed? |  |
| Special options (RAC) | No |
| CPU and Memory resources | Small to Medium |
| Operating System | Windows |
| Other Systems on the database server | No information |

### Application Server Version

Not used for Forms and Reports 6i.

## Technical information Oracle Forms

### Forms Version

Forms 6i

### Icons

| Individual Icons and Images used | Yes |
| --- | --- |
| Format of Icons | ICO |
| Format of Images | BMP, JPG, GIF, TIFF |

### Color Palettes

| Are color palettes used for Forms Modules | No |
| --- | --- |
| Does a template exist for color palettes | No |

### Coordinate System

| Used coordinate system | Real |
| --- | --- |
| Unit | Centimeter |
| Change needed | No |

### Window and Canvas Sizing

| Size of Canvas | 20,875 x 11,838 |
| --- | --- |
| Does the application use the complete display size? | No |

### Menu Control

| Is Forms Menu Security used | No |
| --- | --- |
| Which Menu Modules |  |
| Database users and roles |  |

### Access of Client File System

| Read/Write | Yes |
| --- | --- |
| HOST Commands | Yes |
| ORA_FFI | Yes |
| TEXT_IO | Yes |
| TOOL_ENV | Yes |
| User Exists | ? |
| READ_IMAGE_FILE | No |
| WRITE_IMAGE_FILE | No |
| GET_FILE_NAME | ? |

### Integration with Microsoft Products

| Office Products Word, Excel | Yes |
| --- | --- |
| On the client | Yes |
| On the server | Yes |
| Is OLE used or TEXT_IO | OLE |

### PL/SQL Libraries

| Purpose of libraries | Central Functions Abstraction of Forms Functions |
| --- | --- |
| Continuously used | Yes |
| Are there dependencies between the libraries? | Yes |

### Data Blocks DML Data Target Type

| Base Table | Yes |
| --- | --- |
| Procedure | No |
| Transactional Triggers | No |

### Business Logic

| Forms Modules | No |
| --- | --- |
| PL/SQL Libraries | Yes |
| Database | Yes |

### Multi Language Support

| Supported Languages | French, German, English, Italian |
| --- | --- |
| Implementation | Database Resource Files |

## Technical information Oracle Reports

### Version

Reports 6i

### Reports calling method

| Reports Parameterforms | No |
| --- | --- |
| Batch | No |

### Reports Format

| Character | Yes |
| --- | --- |
| Bitmap | Yes |

### Data Sources

| SQL | Yes |
| --- | --- |
| XML | No |
| Others | No |

### Fonts

| Windows Fonts | Yes |
| --- | --- |
| Barcode Fonts | No |
| Special Fonts | No |

### Print Preview

| Is DESTYPE PREVIEW used | Yes |
| --- | --- |

### Output Formats

| Rendered output formats | PDF |
| --- | --- |

### Libraries and Images

| PL/SQL Libraries used | Yes |
| --- | --- |
| Images | From File System |

### SRW Package

| SRW Package used | Yes |
| --- | --- |

# Technical Analysis

## Approach to determine the technical Complexity

The technical complexity of implementing a Forms application is determined by weighted parameters for every single Forms module. These values will be read, analyzed and prepared by automated processes.

The evaluation is performed on the basis of pre-configured thresholds for a minimum and a maximum complex module and their weighting. The basis of the assessment here is the 19 years of experience of Trivadis in the field of Forms and Reports projects.

The individual modules of the application can thus be categorized into the complexity margin and give an empirical statement about the technical complexity of the application, the individual modules and the modules in the direct comparison.

With the help of the technical complexity analysis and some of the functional quantity structure (FBS) an estimate of the cost of the acquisition of the functional quantity structure for the entire system as part of a complete analysis is possible.

## Assessment of the technical Complexity

Through the gathered experience from many customer projects and the comparison of applications with different complexity Trivadis is able to make an initial assessment of the application.

| Complexity | Category | Characteristics |
| --- | --- | --- |
| 0% - 35% | low complexity | Maintenance of the module is simple The layout can be changed easily Initial skill adaption is low Adaption to changed business processes is quickly possible Good documentation in the code |
| 35% - 60% | medium complexity | Maintenance of the module is complicated and takes longer than a module with low complexity Adjustments in the layout will be increasingly difficult Developers need to communicate about changes to each other because it is not easy to see what the code is doing The adaption of business processes will be increasingly difficult and more time-consuming The business process can only sometimes be derived from the code documentation |
| 60% - 100% | high complexity | Maintenance of the module is very consuming and takes a long time (rising maintenance costs) The layout of the modules is overloaded and changes or new items are very difficult to add The knowledge is allocated to a single key player Skill adaption and changes of the module are only possible through this single key player, nobody else knows the code The file size of the module exceeds 5 MB The adaption of the business processes is carried out only through this single key player The business process can only sometimes be derived from the code documentation Unforeseeable side effects when changing the module The application defines my business process and not the other way round |

## Complexity of the Application GEFI

### Entire Application Complexity

Figure 1 Application Complexity

The entire application has a high complexity of 63%. The ten Forms modules with the highest complexity range between 91.8% and 88%.

### Application Complexity Distribution

Figure 2 Application Complexity Distribution

442 Forms modules (FMB, PLL, MMB) have a high complexity.

### Application Complexity Code Documentation

Figure 3 Application Complexity Code Documentation

There is a high amount of source code in the application. Nearly every Forms standard functionality is abstracted through own PL/SQL code. The percentage of source code documentation is low for this amount of code.

### Application Complexity Database Access

Figure 4 Overall Application Complexity

A statement is a PL/SQL statement terminated with a semicolon.

Database access is split into reading (select) and writing (insert, update, delete) statements. The number of reading statements is low also the number of writing statements.

### Application Complexity Data Blocks

Figure 5 Application Data Blocks

The total number of data blocks is high. There are more control blocks than database data blocks.

### Application Complexity Criteria and Weighting

Figure 6 Application Complexity Criteria and Weighting

The definition of the criteria is carried out as described in 5.1. Additionally statistical values related to each criterion will be provided.

Application Average: e.g. each module contains 8.8 Data Blocks

Application MAX: e.g. there is one module containing 33 Data Blocks

Application Sum: e.g. there are 4889 Data Blocks in the entire application

## Forms Upgrade Issues

Upgrade issues are classified depending on the needed development effort to solve the issue. The analysis report differentiates between 4 classes.

| Class | Description |
| --- | --- |
| A | The issue can be solved automatically using an existing script. |
| B | The script solving the issue needs to be developed once and can be used for all occurrences of the issue. |
| C | The solution for these issues needs to be developed in the Forms Builder. The possibilities to use an automated script are limited. |
| D | These issues must be resolved manually for each occurrence. |

### Obsolete Built-Ins

The following table contains important obsolete built-ins found in the application. For a complete list check the Analysis Report.

| Class | Built-In | Solution |
| --- | --- | --- |
| C | OLE2 | Manual Correction CLIENT_OLE2 |
| A,C | HOST | Automatic correction with CLIENT_UTIL.HOST when running on the client. Must be checked. |
| D | ORA_FFI | Manual correction |
| C | RUN_PRODUCT DESNAME | Manual correction with RUN_REPORT_OBJECT Manual correction of DESNAME values |
| A,C | TEXT_IO | Automatic correction with CLIENT_TEXT_IO when running on the client |
| A | WIN_API* | Automatic Correction with CLIENT_UTIL* possible. Must be checked. |

### Obsolete Triggers

No obsolete triggers found.

### Triggers with Restricted Usage

No obsolete triggers found.

### Obsolete Item Types

The following Item Types are no longer supported by Forms 11g.

| Item Type | Description |
| --- | --- |
| Chart Item | No upgrade path. Oracle provides JavaBeans for the integration of charts. |
| VBX | Was applicable to 16-bit Windows platforms only. No upgrade path or replacement functionality. |
| OLE Container | Was applicable to Windows platforms only. Programmatic OLE interaction is supported with external OLE servers on the middle tier. |
| OCX/ActiveX Controls | Was applicable to Windows platforms only. JavaBean support provides similar functionality. |
| Sound | No migration path. JavaBeans can be used to provide equivalent functionality. |

Two items of type OLE Container were found in the Forms Module POSTIT.FMB.

## Analysis Report

Take the following notes to the results in the Analysis Report:

Most of the issues are of class A which can be resolved automatically through scripts.

The number of found issues is greater than the real number of issues. Sometimes the searched strings are part of a name. Those places are also listed and counted.

In most cases there are only a few central files involved.

## Removed Components

### Oracle Terminal

The resource files used by Web-deployed forms are text based and can be edited using a conventional text editor. As a result, Oracle Terminal is no longer required for the product.

# Effort Estimation

## Correction of Upgrade Issues

The estimated results of the automated technical analysis of the Forms and Reports Modules are listed in the table below. The information in the column "Effort" specifies the number of days needed for the technical migration (1:1) of the Forms and Reports Modules. It does not include testing or other project related effort. The estimation effort calculation is based on the following conditions:

Trivadis consultants perform the migration of the Forms and Reports modules using the Trivadis migration environment and migration scripts.

The migration environment uses Forms API Master to change the Forms and Reports.

| Issue | Class | Solution Approach | Effort |
| --- | --- | --- | --- |
| ORA_FFI | D | These issues must be resolved manually for each occurrence. | 6 |
| Reports Integration | C | The solution for these issues needs to be developed in the Forms Builder. The possibilities to use an automated script are limited. | 2 |
| TEXT_IO | A,C | The script solving the issue needs to be developed once and can be used for all occurrences of the issue. | 1 |
| OLE2 | C,D | The solution for these issues needs to be developed in the Forms Builder. The possibilities to use an automated script are limited. | 3 |
| HOST | A,C | The script solving the issue needs to be developed once and can be used for all occurrences of the issue. | 1 |
| Diverse Items | A | The issue can be solved automatically using an existing script. | 2 |
| Reports Modules | A,C | The script solving the issue needs to be developed once and can be used for all occurrences of the issue. | 3 |
|  |  |  | 18 |

# Infrastructure

## Intranet Architecture

The intranet architecture illustrated below is a simple example for a Forms application with up to 100 users. There is one central database server running the database instance and one application server running the Forms and Reports Server instance.

Figure 7 Simple Intranet Architecture

Forms Client: Windows Operating System

Application Server: Forms and Reports Server 11g

Database Server: Oracle Database 11gR2

LAN Connection: 100MB

- Additional servers are needed

If more concurrent users are working with the application

If the application is business critical and must to be available

## High Availability

If the application is business critical and must to be available 24 hours a day an additional application server is needed. The application servers must not be clustered. A solution with two active servers is recommended, but an active-passive scenario is also possible.

## Forms Server Architecture

The figure below illustrates the technical components of a Forms 11g server installation and their distribution.

Figure 8 Forms 11g Architecture and technical Components

Client Tier: The client computer is using a browser to start the Forms application. The browser needs a Java Runtime Environment to start the Forms Java Applet. The Forms client establishes a permanent connection to the Forms Listener Servlet on the application server.

Application Tier: The Forms Runtime Process (FMX) is executed on the application server. The Forms Runtime Process establishes a permanent connection to the Oracle Database.

Database Tier: The Oracle Database stores the data maintained through the application.

## Server Configuration

The following server hardware configuration is recommended for a Forms and Reports 11g production system.

| Component | Value |
| --- | --- |
| Operating System | Windows Server 2008 Release 2 64bit |
| CPU and Cores | CPU 1, Cores 4, above 2Ghz |
| Memory | 16 GB |
| Hard-Disk Capacity | At least 40GB |

## Memory Estimation

The Forms Runtime Process needs physical memory on the application server to run properly. Depending on the high complexity of the GEFI Forms modules each session will need approximately 50-100MB memory.

The average value is 75MB for each Forms session

The needed amount of memory is a linear calculation

100 Forms sessions will allocate 7500MB memory

| Component | Physical Memory GB |
| --- | --- |
| Windows Operating System 64bit | 4.0 |
| Forms Server | 2.0 |
| Forms Sessions | 7.5 |
| Reports Server | 2.5 |
|  | 16.0 |

## Network Bandwidth

Since the Forms application establishes permanent connections from the client to the application server the network bandwidth should be a 100MB LAN connection. This will work fine.

External clients connecting to the application with lower network bandwidth are often facing network interruptions. The client must connect to the application again. The last transaction is lost.

A possible solution for those external clients can be implemented using a Citrix client. The external computer connects to the Citrix client first to start the Forms application.

# Licensing

The following statements towards Oracle licensing options are based on the workshop results and the recommended infrastructure configuration. The licensing conditions reflect the standard customer infrastructure.

The Oracle licenses need to be bought by the customer. The customer must accept the Oracle License and Service conditions.

## Contact

Please request an explicit license calculation for an explicit customer infrastructure.

Trivadis AG

Andreas Stärkel

Senior Partner Manager Sales

Stuttgart, Germany

Phone	+49 711 90 36 32 35

E-Mail	Andreas.Staerkel@trivadis.com

## Development Environment Licenses

The development environments are licensed by the Internet Developer Suite. As long as only these developers are developing and testing, the following component products are included:

Designer

Forms Developer

Reports Developer

Business Components for Java

Discoverer Administration Edition

SQL*Plus

1 license of Discoverer Desktop Edition restricted to the Named User of iDS.

Restricted Use:

iAS Enterprise Edition and its options restricted to testing and debugging the deployment of application developed with iDS

Oracle Database Enterprise Edition and its options

## Test Environment Licenses

For real life tests, the test environment needs a normal production license.

## Production Environment Licenses

For production environments you can choose between two license metrics:

Named User Plus (NUP) License

Processor License, based on the number of CPUs and Cores

NUP or Processor Licenses are the only possible license metrics. A license metric for concurrent users is not available.

### Named User Plus License Conditions

Based on the number of real life users or named persons

You need to know the exact number of persons or real life users

You will need at least 2 * 10 NUP = 20 NUP for the Application Server product

The minimum license, when licensing with NUP metric. You always need to license the amount which is bigger: either real life persons or amount of minimum licenses

### Processor License Conditions

Based on the number of CPUs and Cores

For systems with 1*4 Intel-Cores = 4 Cores * 0,5 (Intel Multicore-Factor) = 2 Oracle Processor Licenses are calculated

## Example Calculation

### Application Server Production Environment

The following example is based on 100 real life users. The license metric is Named User Plus. The licenses are full use-licenses.

| Quantity | Description | Net Price CHF |
| --- | --- | --- |
| 100 Users | Application Server - Forms and Reports | 37,995.00 |
| 100 Users | Software Updates & Product Support first year | 8,364.85 |

These are deducted prices with a 15% discount.

With this amount of users the customer can use servers in sum with up to 20 Intel-Cores.

### Development

The following example calculates the cost for one developer.

| Quantity | Description | Net Price CHF |
| --- | --- | --- |
| 1 User | Internet Developer Suite | 4,794.00 |
| 1 User | Software Updates & Product Support first year | 1,054.66 |

These are deducted prices with a 15% discount.

## Additional Notes

If the customer wants to do development tasks by its own, then all people doing development tasks need to have an Internet Developer Suite license. You can easily multiply the amount.

Since OFISA is part of the Oracle Partner Network all the required licenses for developing and testing of an application which is sold to several customers can be used as a member of the OPN without additional license costs.

For virtualized systems, the same rules apply like in the database area. You need to be careful with VMWare ESX-Cluster. Only technologies classified as “Hard-Partitioning” can limit the amount of required licenses.

How does it affect the license cost, if the customer has only 50 real life users or is using a machine with only two cores?

The minimum license would be 2 Cores * 0,5 (for Intel Multicore) * 10 = 10 NUP

But the real life number is 50, so they have to license 50 NUP or alternate 1 processor

# Next Steps

The Analysis Report is a good starting point for the migration project. You will find all the modules with upgrade issues. A detailed technical and functional analysis is needed to create solutions for the issues.

Trivadis can perform the technical migration (1:1) of the Forms and Reports Modules for you using the Trivadis migration environment and migration scripts. The migration environment uses Forms API Master to change the Forms and Reports.

Trivadis can also assist you to create the new development environment for the new Forms and Reports versions. A special training course O-WLS-FR is available for Forms and Reports administrators.

An exact license calculation is needed for your customers using the new Forms and Reports version. Do not hesitate to contact us for this job.

# Addendum

## Short Terms

Within this document the following short terms have been used:

| Short Term | Description |
| --- | --- |
| FBS | Feature Breakdown Structure |
| NUP | Named User Plus License |
| iAS | Oracle Internet Application Server |
| iDS | Oracle Internet Developer Suite |

## Oracle Documents and References

Oracle® Fusion Middleware Installation Guide for Oracle Forms and Reports 11g Release 2 (11.1.2)

http://docs.oracle.com/cd/E48391_01/doc.11120/e23960/toc.htm

Oracle® Fusion Middleware System Requirements and Specifications for Oracle Forms and Reports 11g Release 2 (11.1.2)

http://docs.oracle.com/html/E25460_01/r2_fr_requirements.htm

Oracle® Fusion Middleware Forms and Reports Documentation Library 11g Release 2 (11.1.2.2.0)

http://docs.oracle.com/cd/E48391_01/index.htm